European

Microsoft

Windows NT

Academic

Centre

Database Project

Final Report

Copyright Notice

Ó Computing Services, The University of Edinburgh.

All rights reserved. No part of this publication may be reproduced in any material form without the written permission of the copyright holder.

These rights are waived in two particular circumstances. First, Academic Institutions may freely use and copy the material herein for any academic (i.e. non-commercial) purpose. Second, the sponsors of EMWAC may freely use the material for their own purposes.

The live Census data referenced by the demonstrator application is password protected and may only be used by those who have signed an undertaking with an appropriate disseminator (e.g. the Data Library, University of Edinburgh or the Census Microdata Unit, University of Manchester) or who have otherwise reached a user agreement with the General Registrar.

Trademarks

Microsoft is a registered trademark and Microsoft Windows and Windows NT,Access are trademarks of Microsoft Corporation.

INGRES and INGRES/Net are trademarks of Ingres Corporation.

IBM is a registered trademark, and PS/1 a trademark of Internation Business Machines Corporation.

Novell, NetWare and LanWorkPlace are registered trademarks of Novell Inc.

ORACLE and SQL*Net are registered trademarks of Oracle Corporation.

European

Microsoft

Windows NT

Academic

Centre

Database Project

Final Report

Ed Dee

31st May 1994

European Microsoft

Windows NT Academic Centre

Computing Services

30-38 George Square

Edinburgh EH8 9LJ

Abstract

Large datasets, such as Census data are becoming of increasing importance to researchers in a variety of disciplines.  Traditionally, where such datasets have been available, they  have been stored and processed on remote mainframes, often using relatively unsophisticated tools with primitive interfaces.  At the same time, changes in technology have provided researchers with better and more powerful tools on their desk-top and the desire to use those tools.  However, even with fast processors and large amounts of disk now being available relatively cheaply, multi-giga-byte data sets such as the 1991 Census SAS (Small Area Statistics) and LBS (Local Base Statistics) data provide a formidable challenge to most user environments.  In addition, data such as the Census data is only available under controlled license conditions, and not generally copyable so the provision of local copies may encounter additional bureaucratic as well as technical problems.

The purpose of this project is to investigate and demonstrate the feasibility of making available large datasets on researcher's workstations by recognising that the majority of researchers require only relatively small subsets of the available data but require to be able to select or modify that subset easily.  To achieve this aim, the project constructs a bespoke demonstrator application written in Microsoft Access to identify and select data stored in a Microsoft SQL Server database.  The Access application, operating under Windows, provides a graphical user interface to allow the user to formulate their query against the Census data stored on the SQL-Server.  Then, the application uses the emerging ODBC technology to extract the subsets of the data required.  Because ODBC allows the user's query to be effectively actioned on the SQL-Server, significantly reduced amounts of data are passed between the server and the client environments and there is a much reduced processing and temporary storage overhead on the user's workstation.

The results of a query can be materialised and stored on the user's workstation as a standard Microsoft Access table and therefore be further manipulated, queried or passed into other applications in the researcher's environment.

Table of Contents

µDisclaimer	1

Introduction	1

Executive Summary	2

Census Data	4

Project Objectives	5

ODBC	6

Architecture	8

Distribution Architecture	8

Census Database Architecture	8

Application Architecture	9

Development Plan	11

Demonstrator Application	11

Database design and establishment	11

Data preparation and loading	11

Infra-structure provision	11

Reporting, documentation and evaluation	11

Logical Design & Implementation	12

Demonstrator application:	12

Database implementation	17

Data preparation and loading	18

Infra-structure provision	18

Experience & Progress	19

Demonstrator application: Design & Implementation	19

Database design and establishment	24

Data preparation and loading	24

Infra-structure provision	25

Project Postscript	28

Conclusions	29

Acknowledgements	32

Release Details	32

References	32

Appendix 1	33

Appendix 2	35

# Disclaimer

Whilst every effort has been made to ensure the accuracy of the information contained in this report, neither the University of Edinburgh nor the report authors warrant that it is error-free and accept no liability for the consequences arising from any such errors that it may contain.

# Introduction

This report chronicles the experience of constructing a client-server demonstrator database environment allowing the client to access subsets of large databases stored on a remote server.  The demonstrator uses the 1991 Census data for Scotland as a typical example dataset and interfaces to that data using a bespoke application written in Microsoft Access.

The bespoke client Access application provides a simple windows-based interface to allow the user to select the subset of data they require from the server without the need to be aware of the location or physical structure of that data.

The data is materialised on the client as a standard Access table or query and so may be further manipulated using the tools available within Access.

Note that throughout this report a basic familiarity with the terminology used in Microsoft's Access and in the database language SQL is assumed.

# Executive Summary

Product versions and product maturity

·	The product versions used for this demonstrator were Access version 1.1, SQL-Server version 4.2 and NT Advanced Server version 3.1.  Microsoft suggest that many of the difficulties that we encountered during the development have been addressed with later versions of these products.  In particular, Access version 2 is claimed to be (even) richer in functionality and easier to use while SQL Server and NT Advanced Server now have some of the additional communications-related components we required packaged in with the base products.

Development of the demonstrator application (Access version 1.1)

·	Providing a Windows-based user-friendly front-end to the remote Census databases was conceptually quite easy but in practice required a disproportionate amount of effort.

·	The learning overhead involved in becoming effective in developing bespoke applications using Access (version 1.1) took considerably longer than expected.

·	The idiosyncratic peculiarities in Microsoft's implementation of SQL within Access version 1.1 proved very frustrating to developers anticipating even basic compliance to standard SQL.

·	The poor dictionary and documentation capabilities in Access 1.1 hindered the development process.

SQL Server

·	The overhead of establishing and maintaining an SQL-Server environment were considerably less than anticipated; for retrieval type applications, the ongoing service maintenance was negligible.

·	The SQL language capabilities provided by SQL Server were close to standard SQL.

·	The administration tools provided with SQL Server were good and allowed almost all the database administration activities to be carried out from a remote Windows for Workgroups workstation.

ODBC (Open DataBase Connectivity)

·	Access through ODBC generally handles the retrieval of data from a server efficiently but storing of data onto the server appears very slow.  Applications wanting to store significant amounts of data on a remote server would need to look into the problem; probably in some circumstances, ODBC could be exploited better without involving Access.

·	ODBC is a fast emerging standard and it is expected that the performance of the technology and the scope for its use will rapidly increase.

·	The server transparency offered to Access by ODBC and illustrated by the ease with which we were able to interchange different vendor remote database servers or to replace them by local Access databases was impressive.

·	Other ODBC implementations (for example INGRES and ORACLE), the ODBC driver requires additional networking components (for example, INGRES/Net for Windows and ORACLE's SQL*Net).

Communications Infrastructure

·	Getting the communications side of things sorted out generally required the assistance of communications experts and took longer than expected; even then success is not guaranteed.  We were able to communicate between client and server using Netbeui but not with TCP/IP - which is of course required for wide area network access.  Probably the later more complete versions of the software would have remove many of there difficulties.

·	The requirement (because of other commitments, not associated with this project) that the development machine support Novell NetWare in addition to Microsoft's network complicated matters.

·	It appears that Microsoft's TCP/IP implementation cannot easily coexist with the TCP/IP implementation provided by Novell's LAN WorkPlace.  Further more, Microsoft's TCP/IP does not support Novell's LAN WorkPlace.  This is likely to cause difficulties in an environment requiring both to be available.

Overall Assessment

·	Access and ODBC provide a reasonable mechanism to interfacing with large remote relational databases although the effort of providing a user-friendly front-end may be considerable.

·	SQL Server running under Windows NT Advanced Server appears to be a suitable host for such databases.

# Census Data

Census data was chosen for this project as it exhibits characteristics typical of many large datasets used in research, namely that a researcher is not usually interested in the totality of the data, just a subset of it.  Moreover, different Census datasets are essentially distinct entities, lending themselves to a distribution architecture where separate Census datasets can be stored on different data servers.

The 1991 Census of Population (hereafter referred to as the 1991 Census), commissioned by HM Government is described in  SASPAC USER MANUAL PART 1 [Reference 1] and will not be further described here.

The 1991 Census data is available in a variety of forms, including  Local Base Statistics (LBS) and Small Area Statistics (SAS), with separate datasets available for England, Wales and Scotland.  Further, the data is available at different levels of aggregation; the lowest level of aggregation being Enumeration District (ED) (England and Wales) or Output Area (OA) (Scotland).  Because of the relatively large volumes of data involved in maintaining the full 1991 Census data, this demonstrator has restricted itself to the following subsets:

i.	Small Area Statistics for Scotland at Postcode Sector level

ii.	Small Area Statistics for Scotland at Output Area level

iii.	A small dummy set of data structured like the Small Area Statistics for Scotland at Postcode Sector level

The dummy dataset described in (iii) above is included because access to live Census data is restricted to registered users within specific defined categories.  The live Census data is password protected; the dummy data may be accessed freely.

For each of these data sets, SASPAC USER MANUAL, PART 2 [Reference 2], describes the conceptual presentation of the data as statistical Tables; each statistical Table containing a number of cells.  For Small Area Statistics, there are around 100 different named tables; Named tables vary significantly in size; the smallest  contains only 4 cells while the largest contains 485 cells.  The number of instances of these tables depends upon the aggregation level being used.  At Output Area level there are 38254 instances of tables of each table type while at Postcode Sector level there are just 1003.

# Project Objectives

The main project objectives can be summarised as:

·	To demonstrate an architecture that makes available to a researcher, at their desktop workstation, subsets of large datasets, stored on remote servers.

·	To represent the 1991 Census SAS and LBS data in a form that is conveniently retrievable from remote relational database into a Microsoft Access application running in a Windows for Workgroups environment.

·	To use Microsoft SQL-Server running under Windows NT Advanced Server as a demonstration server for the Census data.

·	To construct a demonstrator application using Microsoft Access that provides a user-friendly Windows-based  interface that would enable a researcher to select and efficiently retrieve the data they require from a server.

·	To provide guidance to anyone else contemplating similar such projects.

# ODBC

Microsoft's ODBC, Open DataBase Connectivity, provides the mechanism by which a client agent, such as an Access application, can retrieve and manipulate information on a remote database server.  ODBC defines an API which enables the client to connect, via a server specific driver, to a named database server, to determine the server's capabilities, and then to retrieve or manipulate data stored on that server.  Allowing the client to react intelligently to the characteristics of  a server allows the client to operate above the "lowest-common-denominator" of functionality in a heterogeneous database environment and to exploit available characteristics of a server.  The relationship between the various components is shown in the following diagram.  Note that some variants of ODBC, such as that for INGRES, require the presence of other database network software.

µ §

ODBC is closely aligned to the emerging SQL Call Level Interface (CLI) international standard; it is therefore likely to be supported by an increasing number of database vendors.

# Architecture

### Distribution Architecture

To enable new datasets to be incorporated with minimal change, a separate distribution database is maintained on a server.  This database contains the names, locations, and other information relating to available datasets.  Limited information from this database is displayed to the user during an initial selection dialogue where the user selects the dataset they wish to process.  This distribution architecture is shown in the following diagram:

µ §

### Census Database Architecture

For the datasets implemented in this demonstrator, each of the statistical tables described in [Reference 2] are represented as a relational table on a database server.  The column values of the relational table correspond to the values in cells in the corresponding statistical table.  The number of rows in the relational table is determined by the level of aggregation of the census data concerned.  For example for Scotland, postcode sector data sets have tables of 1003 rows; output area datasets have 38254 rows.

To provide familiarity with the original statistical tables, the relational tables have been given a name corresponding to the Table prefix of their statistical counterpart.  The columns in the relational table are named to correspond directly to their equivalent cell number in the statistical tables.

Each relational table has a primary key defined.  The primary key used is the aggregation identifier used in the original statistical data; that is an output area identifier or a postcode sector identifier for the dataset defined.

The resulting logical database structure is non-typical for relational database, consisting of 90+ tables, each equi-joinable by primary key, with the same number of rows in each relational table; conceptually a single table with almost 10,000 columns!

Minor additional tables enable region and district names to be determined from output area identifiers or postcode sectors.  The logical schema for the Census data is as follows:

µ §

### Application Architecture

The demonstrator application is a standard Access database application; that is it consists of Access macros and Access Modules, together with the definitions of any local database tables and views and is stored as a single integrated Access file.

The application operates by allowing the user to select columns from the statistical tables within a given Census dataset, optionally specifying the particular geographic areas that the data is required for.  When the user has completed the selection process, the application constructs an SQL statement to materialise the required data on the client machine.

It is a design objective that all user-specific permanent data storage be in the client environment (the Access database of the client application) as that greatly simplifies housekeeping on the database servers.

Census data is available only to registered users.  The protection of Census data is achieved by password protecting the Census data on the database servers using normal SQL access control capabilities.

# The demonstrator application has been written without protection or concealment of the code it comprises.  The Authors found the overhead of learning Access very considerable and were helped to no small amount by the applications provided on the Microsoft Access Companion Disk [Reference 3], which themselves were purposely not protected.  If others learning Access can get some help from inspecting our code (both the good and the bad), then we are more than happy to render this assistance.Development Plan

The database project was initially scheduled to run for a six month period from the beginning of January 1994 to the end of June 1994.  However, local staffing difficulties meant that the project actually was started in October, 1993 but progressed at a lower activity rate, to complete in June 1994.

The project has the following main activities

### Demonstrator Application

·	Familiarisation with Microsoft Access.

·	Practical experiments accessing remote data from Access using ODBC.

·	Design/development/implementation of the demonstrator application.

### Database design and establishment

·	Design the database schemas.

·	Implementing the database schemas on the server databases.

### Data preparation and loading

·	Obtaining, reformatting and loading the various Census data sets onto the server databases.

### Infra-structure provision

·	Familiarisation with SQL-Server and the installation and establishment of the SQL-Server database service running under Windows NT Advanced Server.

·	Establishment of a suitable communications environment on the client to enable communication with the server.

### Reporting, documentation and evaluation

·	System documentation.

·	Produce Interim and final reports.

·	Evaluation of completed demonstrator.

It should be noted that although the first four activities have inter-dependencies, they  are largely independent and can therefore be progressed in parallel.

# Logical Design & Implementation

This section describes the proposed logical design aspects of the various components identified in the development plan.  It is written in the future tense to indicate what was planned rather than what actually happened.  The implementation experience is described in the next section.

### Demonstrator application:

The application is to be a normal windows-based menu driven application incorporating application-specific menus and Access forms; it includes the following functionality:

·	Selection of the Census dataset to be interrogated.  Datasets are selected from a dynamically constructed list of available datasets maintained on the distribution server database.

·	Construction of a query by selecting columns from tables.  The tables available are displayed as a dynamically constructed list; selecting a table from the list displays the names and descriptions of the columns in that table.  The user can select columns to add to the current query, or can drop columns from the current query.

·	For both tables and columns, additional descriptive information is available.

·	A query can be displayed (that is the descriptions of the columns and tables involved in the query are displayed), executed or stored for later retrieval and execution.

·	In addition to the values from statistical tables, a query can also retrieve

the identifying postcode sector or output area identifier, the region and the district

·	The number of rows being retrieved can be reduced by specifying a filter.  For large data sets, applying a filer can very significantly reduce the number of rows retrieved.  Note however, it is expected that the filter capability provided will only enable a "first cut" selection to be made.  Researchers are likely to require much more sophisticated filtering than will be incorporated in the client interface.  This further filtering can be performed by the researcher using local Access facilities.

·	A query can be executed in two ways.  Either the results can be displayed on the screen or the results can be saved into a local Access table.  Data stored in a local Access table is then independent from the originating server and can be manipulated in any manner required by the researcher

An overview of the use of the application is as follows:

a.	The user selects the dataset that they wish to process; the list of available datasets is obtained from a remote database server.  Also obtained is the location of the dataset selected; the location of data is transparent to the user.

b.	The tables available in the dataset are displayed.  The list of tables is extracted from the remote server identified in step (a).  The user selects a table from the list displayed

c.	The names and descriptions of the columns in the selected table are displayed.  The user adds columns to the current query or deletes columns from the current query.  The user may optionally rename the columns fetched

d.	The user may now optionally define a filter.  A filter consists of a number of postcode sectors or output area ids (depending on the level of aggregation of the dataset).  The postcode sectors (or output areas) are identified by selecting regions (or counties), districts, or individual postcode sectors (or output areas)

e.	The user may now execute the query, optionally using the currently defined filter.  Not using a filter implies fetching back all the rows for the selected columns of the query; using a filter selects the data only for the postcode sectors (output areas) identified in the filter.  The executed query will generally display the results as a data sheet but will optionally store the retrieved data into a locally stored Access table.

f.	The user may optionally save a query or a filter for later use.  Saved queries or filters may be retrieved (i.e made current) or displayed.

g.	The user may optionally display or hide the Access database window.  The Access window would be exposed if the users were wishing to further manipulate (or export) the retrieved data using Access capabilities.

There are generally 2 levels of application-defined menus within the application.  The top level is:

| Exit | General Exit menu |
| --- | --- |
| Edit | Standard Windows Edit, Cut & Paste functions |
| Dataset | Selection of a new Dataset |
| Queries | Define and maintain queries |
| Tables | Select and manipulate tables in a query |
| Columns | Select and manipulate columns in a query |
| Filters | Define and maintain filters |
| Windows | Standard Window's Window menu |
| Help | General Help menu |

The second level of  menus are:

| Exit |  | General Exit menu |
| --- | --- | --- |
|  | Exit | Exit from Application & Access |
|  | Exit + Tidy tables | Exit from the application, discarding all attached tables |
|  | - |  |
|  | Close Form | Close the current form |
|  | Close All | Close all the open forms |
|  | - |  |
|  | Access | Show the Access database window |
|  | Hide Access | Hide the Access database window |
|  | Show Tool Bar | Show the Access toolbar (hidden by default when the application initiates) |
|  | - |  |
|  | Default User Name | Enter a default user name |

| Edit |  | Standard Windows Edit, Cut & Paste functions |
| --- | --- | --- |
|  | Cut |  |
|  | Copy |  |
|  | Paste |  |

| Dataset |  |  |
| --- | --- | --- |
|  | New | Select a new dataset to process from the presented list |

| Queries |  |  |
| --- | --- | --- |
|  | New | Start a new query, discarding the existing query |
|  | Show | Show the columns in the current query |
|  | Execute | Execute the current query, displaying the results as an Access datasheet |
|  | - |  |
|  | Save Data | Execute the current query saving the results as an Access table |
|  | - |  |
|  | Save Query | Save the current query |
|  | Restore Query | Restore a saved query to become the "current query" |
|  | Drop Query | Drop a saved query |

| Tables |  |  |
| --- | --- | --- |
|  | Table Info | Show descriptive information on the "current" SAS table |
|  | Select Table | Select a SAS table to become the "current" table |
|  | Show Tables | Show the SAS tables in the current dataset |

| Columns |  |  |
| --- | --- | --- |
|  | Add | Add a selected column to the current query |
|  | Drop | Drop the selected column from the current query |

| Filters |  |  |
| --- | --- | --- |
|  | New | Define a new filter, discarding the current one |
|  | Show | Show the details of the current filter |
|  | - |  |
|  | County/Region | Add entries to the current filter based on a County or Region |
|  | District | Add entries to the current filter based on a District |
|  | Postcode | Add entries to the current filter based on a Postcode Sector or Output Area |
|  | - |  |
|  | Save | Save the current filter |
|  | Restore | Restore a saved filter, replacing the current filter |
|  | Drop | Drop a saved filter |

| Windows |  | Standard Windows' Windows menu |
| --- | --- | --- |
|  | Tile |  |
|  | Cascade |  |
|  | Arrange Icons |  |
|  | Hide |  |
|  | Show |  |

| Help |  |  |
| --- | --- | --- |
|  | Help | Help on the application (Not implemented) |
|  | About | About the application |
|  | - |  |
|  | About Microsoft Access |  |

Within forms used for the application, the normal range of facilities: buttons, double clicking, selecting from lists etc. are used.  In particular, selecting datasets, tables within a dataset, columns from within the currently selected table and components to use as a filter all involve selection of entries from dynamically created lists.

### Database implementation

The database implementation is similar to the architectural design; the only difference being a small structural change required to satisfy constraints imposed by the server software on the maximum number of columns in a table require in some instances that a statistical table be stored as more than one relational table.  The additional mapping information is held in the table describing the attributes of the columns of statistical tables.  This mapping process is generally transparent to users.  The eventual design schema is as follows:

µ §

The following is the structure of the information maintained in the Access database on the client:

µ §

The table Intro holds text used in the introduction and various other one-off items of control information.

### Data preparation and loading

Only the 1991 Census data for Scotland is being used for this demonstrator.  Data for the rest of the UK and data for the 1981 Census could be loaded but extracting the data, reformatting it and loading it is a non-trivial and time-consuming task.  Also, the Scottish Census data, unlike its English counterpart, maps intelligently onto postcode boundaries.

Of the 1991 SAS data for Scotland, the demonstrator will make available all the data at postcode sector level.   However, for the Output-Area level data, only the first 20 tables are to be loaded; loading the rest is trivial but time consuming.

In order to allow access to data for trial purposes from persons not registered to access the live Census data, a dummy dataset has been constructed.  This dataset has the same format as the 1991 Postcode Sector data but the data content is meaningless.  Only the first 20 tables have been provided in the dummy data set.

### Infra-structure provision

The environment used for developing  the demonstrator application, is an IBM PS/1 (model 2-133-154, with 16mb RAM) running Access 1.1 (initially version 1.0) operating under Windows for Workgroups 3.11.  Communication to the server is via Microsoft's ODBC.  ODBC communication for development and testing purposes has been over Netbuei but in an operational environment, communication would be over TCP/IP.

For this demonstrator only one physical server is used; the database system is Microsoft's SQL-Server version 4.2 running on a Sequent Winserver 3000 running under Microsoft Windows NT Advanced Server version 3.10.  However, the demonstrator application is designed to handle multiple servers and because the interconnection is via ODBC that is essentially server independent, and therefore other servers from different vendors could be inserted transparently.   This has been verified by integrating, for testing purposes only, an INGRES database server running on a Sequent Symmetry running under Unix.

Note that the versions of Access, NT Advanced Server and SQL-Server used in this development are now all obsolescent.  Microsoft have informed us that many of the difficulties that we encountered during the development have been addressed in new releases of the software.

Reporting, documentation and evaluation

As the project is only to produce a demonstrator, little system documentation will be produced as part of the project; further system documentation will be produced if it is decided to distribute the demonstrator widely.

The application was tested briefly by Data Library staff and assessments made of its usability and performance characteristics.

# Experience & Progress

The ability to progress tasks in parallel has been especially useful as some of the tasks have proved to require a disproportionally prolonged elapse time to complete.

### Demonstrator application: Design & Implementation

Familiarisation with Access (initially version 1.0 and then later version 1.1) took far longer than was expected and overall productivity when application development started was disappointingly slow when compared with other 4GL products that we have experience of.  Even now, the Access Language Reference manual is a really essential accessory whenever any code changes are being made.

While in many areas Access is a really very advanced and sophisticated product, it has a number of characteristics which have been found to be really irritating.  Likewise the Access database manager, while very effective in many respects, comes as an unpleasant shock to anyone believing they can, as the Access Language Reference manual implies, use standard SQL.

Access version 2 is claimed by Microsoft to be easier to become familiar with than version 1.1 and to have a large number of general enhancements.  We have not have any experience of using it though.  During the development we had the opportunity of using a final beta release of Access 2.0.  We chose not to convert to it because:

i.	the beta version had a restricted license which expired before the project was due to end, and

ii.	the beta version  came without the Language Reference manual, which the documentation implied in future would be an optional extra, available for professional Access application developers.  We did not have the time to investigate whether it was possible to effectively use Access Basic in Access version 2.0 without the Language Reference manual.

In the interim report it was mentioned that the demonstrator application was a little unstable, crashing with a "General Protection" fault within an Access routine at intervals between 5 and 20 minutes.  However after removing a reference to a supposedly harmless (and by then redundant) function in a form's On Open property the problem went away; the system now is quite stable in our development environment.

Within the design, extensive use is made on forms of Access List Boxes.  According to the Access Language Reference manual [Reference 9], the RowSource property that specifies how data is provided to the List Box can specify either the name of a table, a query, or an SQL statement.  However, because of the way that the database engine interacts with the forms' manager, these are not equivalent.  Specifying a RowSource property as an SQL statement causes Access to fetch the entire target of the SQL statement before returning control to the form.  By dynamically creating a Query and setting its SQL property to the required SQL statement, control will be returned to the form when sufficient data is available to fill the visible part of the List box.  For some of the larger lists this improved response time from 4 minutes to less than 10 seconds.

The result of a user's query is produced by dynamically creating an Access query and then constructing the relevant string to insert into the Query's SQL Property; the completed query is then opened as a data sheet in the normal manner.  Generally this approach proved trouble free, though for some reason, for reliability, we always had to delete the query definition and recreate it rather than just resetting the SQL property if the query already existed.

One irritating trait of Access 1.1 is occasionally to edit the SQL Property of a query after the application has set it.  It comes as a surprise to open the generated query in design mode and find the SQL Property has been revised; an unpleasant surprise if it has been altered to something that no longer works!  We hope that Access 2.0 if more friendly in this respect.

Filters require a special mention; they were the source of much frustration and heart-ache and our trials involve some significant lessons for any other project using ODBC.  For the purpose of explanation, the following examples refer to Postcode Sectors; equivalent examples apply to Output Areas.

Without filters, the table that is the result of a query is a simple projection of columns from a simple natural-join of tables existing on the.server.  For example, selecting the postcode sector, columns C01, C02, C03 from table S01, columns C01 and C02 from table S02 and the district name can be expressed in SQL as:

Select S01.Sect,

S01.C01 as S01_C01,

S01.C02 as S01_C02,

S01.C03 as S01_C03,

S02.C01 as S02_C01,

S02.C02 as S02_C02,

Dname

from S01, S02, District

where S01.Sect = S02.Sect and S01.Sect = District.Sect

(There seemed no advantage is using Microsoft's Idiosyncratic Inner Join notation;  the notation had the disadvantage that getting the where clause of the SQL statement acceptable to Access in the general case was not trivial)

With the above statement, all the data involved in the join exists on the server; ODBC can ship the entire SQL statement to the server for processing and this works quite efficiently.

Introducing a filter implies looking for the Postcode Sectors (Column Sect) in a table that defines the filter; expressed in standard SQL, the where clause could look as follows:

Select S01.Sect,

S01.C01 as S01_C01,

S01.C02 as S01_C02,

S01.C03 as S01_C03,

S02.C01 as S02_C01,

S02.C02 as S02_C02,

Dname

from S01, S02, District

where S01.Sect = S02.Sect and S01.Sect = District.Sect

and (Exists select * from Filter

where Filter.sect = S01.Sect)

However, Access 1.1 SQL  supports neither the standard SQL <subquery> concept (which we understand is supported in version 2.0)  nor the SQL <exists predicate> concept, so the query has to be reformulated as a Cartesian product:

Select S01.Sect,

S01.C01 as S01_C01,

S01.C02 as S01_C02,

S01.C03 as S01_C03,

S02.C01 as S02_C01,

S02.C02 as S02_C02,

Dname

from S01, S02, District, Filter

where S01.Sect = S02.Sect and S01.Sect = District.Sect

and filter.Sect = S01.Sect

Now however, the intermediate join involves data from both local and remote (attached) tables.  Access can handle such complex queries (by decomposing them into simpler queries) but to do so, fetches remote data to perform the compare and the join in the client.  With the Postcode sector level of aggregation (1003 rows), performance is satisfactory,  However, with the Output Area level of aggregation (38,000 + rows), that means that query involving a filter that returns a single output area will require the primary keys of all 38,000 server candidate rows to be transferred to the client for matching with the single filter row.  In our development environment, this takes about 4 minutes to run.

Considerable effort was expended in trying to overcome this problem, principally by compromising the initial architectural specification that the server databases be read-only.  Obviously the approach to try is to execute the query with the filter placed onto the server rather than the client; indeed, tests involving corresponding SQL statements executed directly on the server showed that the server performance was very good.  However, placing the filter onto the server is a big step; the formerly read-only databases now become updatable; introducing security privacy, and housekeeping problems.

It was decided that storing user's filters permanently on a server was not viable; it would mean users having permanent storage available on the server, introducing the problems of purging and space control.  The only  feasible way forward was to move the user's filter from the client to the server when a query was to be actioned.

Access does not allow tables to created dynamically on a server, only attached.  Therefore, any server-based Filters table would have to be a permanent table, shared by all users.  It would have to contain additional information to identify the ownership of filter entries.

To automate housekeeping, transferred filters were to be time-stamped; to provide access control, transferred filters would incorporate a user-id and be accessed through an SQL view restricting the user to rows with their own user-id. (Guest, being non-unique was a minor problem not considered serious for "Guest" users; "guest" plus a time stamp was considered sufficiently unique for retrieval purposes).  An SQL-Server trigger was set up to delete all Filter rows over 5 minutes old.  The resultant Filters base table, Filter_View and Filter Trigger were as follows:

Create table Filters (

User_id 		Char(8),

Timestamp	Time,

Sect		Char(9));

Create view Filter_view as

Select * from Filters where

User_id = ....;

Create trigger Maintain_filters

on Filters for insert as

Delete from Filters where

DateDiff(minute,created,GetDate()) > 5;

The trigger mechanism worked well but the SQL View did not.  Despite the fact that in terms of the SQL Standard the view was clearly updatable, Access refused to open it as an updatable attached table and so rejected any SQL insert statement directed at it.  Microsoft confirmed that this was because Access, via ODBC, was not able to identify the primary keys defined on the underlying base table   We understand that in Access version 2.0 it will be possible to define a local index based on the attached view which will allow you to update the view.  We've not investigated this and intuitively wonder how it is going to help.  In any evet it looks like something to watch for in future application designs!.

A second approach was to drop the view and access the Filters base table directly.  Typically an SQL statement to copy the relevant data from the local filter table to the Filters table on the server would be:

Insert into Filters

(Select  "user-id", "time_stamp", Sect

from User_Filter_Lines

where ........)

Unfortunately, this didn't work (possibly because we omitted the optional <column name list>) but the error message of "invalid select statement" caused us to believe that there was a problem with the constants and to try and find other ways round the problem involving yet another table.

Eventually we were able to get the data successfully into the Filters table on the server but still our problems were not over.  To ensure that the correctly filtered rows appeared in a user's query results, the where clause of the generated SQL for the query had to include both the user-id and the Timestamp identifying the relevant rows in the Filters table.  While the required SQL statement (suitable adjusted for the Server's variant of SQL) operated satisfactorily if run directly on the server, when run from Access the statement failed to complete; removing the reference to the timestamp from the where clause allowed the statement to execute from Access satisfactorily.  We therefore deduced that there was a problem in handling timestamps in Access SQL predicates.

Our final attempt at a solution was therefore to include a randomly generated key as a substitute identifying mechanism for filter rows instead of the timestamp/user-id.  This worked satisfactorily, allowing the relevant rows to be transferred and retrieved satisfactorily.  Performance tests on filters containing  a few rows were very encouraging.  We therefore tried with a filter of 1000+ rows.  The result was a disaster!  The time taken to transfer the filter to the server was longer than the time taken to process the entire query with the filter stored locally!.  Suspecting that the cause of the delay may be transferring, via an SQL insert statement,  the date-times (which have to be reformatted as the format is different between the client and the server), we tried transferring the filters in a two stage process; Inserting the Sector ids and random key initially and then issuing an SQL update statement to set the timestamps and user-ids.  Unfortunately, instead of Access using ODBC to execute an update statement direct to the server; e.g.

Update Filters set Timestamp= .........,

User_id = ......

where Random = ......

Access instead retrieves the key set of the rows to be updated and then updates them one at a time (see [Reference 7]); the overall elapse time being even worse than the simple update.  At this stage we gave up and reverted to allowing Access to process filters locally.  It works well with the postcode sector level of aggregation and is at least consistent for the Output Area level data.  No doubt we could have got around the update performance problems or indeed the restrictions on dynamically creating tables on the server by writing our own CLI/ODBC routines, bypassing the Access ones but for this project, life was just too short!

### Database design and establishment

Because the SQL-Server and Windows NT service were not available at Edinburgh during the initial stages of the project, the prototype schema was developed in an INGRES environment.  The schema, containing around 100 table definitions and almost 10,000 column definitions was mainly machine generated using macros in a word processor.  Porting the schema from INGRES to SQL-Server, both of which are reasonably SQL-compliant was relatively trivial, involving only minor editing.  The schema had however to be segmented as it was too large to define in the SQL-Server database in a single operation.

At one time, before the SQL-Server environment was available, it had been intended to create a prototype Census database as another Access database, separate from the Access database containing the application.  However, when it was confirmed that Access 1.1 has no schema definition facility other than typing into forms, this idea was smartly dropped.  Defining 10,000 columns would have been too great a task for little benefit.  Access version 2 is said to have the capability to perform schema manipulation using SQL so defining such a prototype Census database would probably have been possible.

### Data preparation and loading

Only the 1991 Census data for Scotland is being loaded.  Data for the rest of the UK and data for the 1981 Census could be loaded but extracting the data, reformatting it and loading it is a non-trivial and time-consuming task.  Also, the Scottish Census data, unlike its English counterpart, maps intelligently onto postcode boundaries.

Currently, of the 1991 SAS data for Scotland, all the data at postcode sector level and the first 20 tables at Output Area level have been loaded.  The dummy Census data for the non-password protected database is obtained by scrambling postcode sector level data.

The original Census system files is organised by location, rather than by table - so significant and time consuming reformatting has to take place to get a file suitable for loading with the SQL-Server bulk load utility.

Initially, data for Scotland at output-area level was extracted directly from the base Census files stored on a LAN filestore using SASPAC[Reference 4] on a PC.  However, for a single large table, a SASPAC extraction run took a number of hours; furthermore, a limitation within SASPAC prevents extracting all the output areas for a statistical table in a single run, so two separate long-duration runs were required for most of the tables.

The format in which SASPAC delivers the data is not in a format acceptable to the SQL-Server bulk load program.  PERL is used to undertake minor editing and reformatting, which it does with amazing efficiency of both human and machine resources.

Finally, the data is loaded in the SQL Server database.  While this process, performed using the SQL-Server option Select into/bulk copy, is significantly faster than the SASPAC data extraction it still takes an hour or two for the larger tables.

Because the development environment is running Windows rather than NT there is only very limited multi-tasking and each of the above tasks occupy the machine for a considerable time.  If possible, the longer runs were initiated in the evening when the machine was otherwise not needed.  This however meant that the processing of each large table stretched over a number of days.  A true multi-tasking workstation such as one running NT would have significantly reduced this overhead.

More recently we have obtained access to the base Census files stored on the Manchester Computing Service Cray Superserver.  Accessing this via an X terminal and running multiple windows we are now able to produce fully pre-processed database load files in a fraction of the time previously required.  However, loading the processed data into the database is still scheduled to run during the for the larger tables because it monopolises the PC.

### Infra-structure provision

At Edinburgh, our principal RDBMS service is INGRES, with lesser support for Oracle.  Both of these are major DBMS packages  We therefore viewed the establishment of a third major database service, SQL-Server, with some trepidation.  However, this has proved to be the most trouble-free and easy part of the entire project.  SQL-Server was trivial and remarkably quick to install and has generally been easy to use - despite no formal training.  Generally, the documentation has been easily adequate, being clear and unlike the Access documentation, usually adequately indexed.  Note however, we are using SQL-Server for what are essentially retrieval-only applications; its operation may be different in a general application environment, we don't know, having no relevant experience.

The Windows-based administration tools are in our view, very good.  After initially installing the software, all the database server administration, user and database administration have been done remotely from our local development PC.  Indeed, the only consistent oddity is a tendency to exaggerate the number of rows loaded if a load fails; it comes as a surprise to be informed that 835,986,504 rows were sent to the server, especially as it only took 3 seconds!

The SQL-Server software has been very reliable, requiring little housekeeping; the only perceived problem is the occasional ODBC database procedure that gets left over if for some reason a connection fails.  These are however easily DROPed using the SQL Object Manager.

The demonstrator development environment started life as a 33mhz 486 with 4mb of RAM.  It was intended to upgrade the RAM but this was unavoidably delayed.  Trying to develop an Access 1.1 application with only 4mb RAM is not to be recommended.  Now that 16mb of RAM is installed performance is acceptable.  Possibly an upgrade to 8mb would have been sufficient but noting that Access 2.0 recommends 8mb (as opposed to the 4mb recommended for version 1.1), 16mb looks like a safer bet for the future.

The initial development environment comprised DOS 5  and Windows 3; Novell is our default local area network.  With that environment, we were unable to get ODBC to operate because, in our ignorance, we were too ambitious, trying to use sockets running over TCP/IP.  Luckily support provided by Microsoft curbed our ambition, explaining that to use sockets we would have to purchase the client-side libraries.  These were not from Microsoft and it was suggested that they were expensive.  Perhaps more importantly, our Microsoft support person gave us a Xeroxed copy of the table from the Windows NT Resource Kit manual [Reference 5] that showed what components at various levels were required to make communication work (the Resource Kit manual was at that stage unavailable).  Following that guidance, we moved to  Windows for Workgroups 3.1, as a basic pre-requisite and we were then able to get ODBC communication working satisfactorily using Named pipes running over a Netbeui protocol.

Following further advice, we upgraded to Windows for Workgroups 3.11, (which in turn necessitated an upgrade to DOS 6; DOS 5 and the communications software loaded left insufficient memory to start Windows; its a pity that the documentation did not warn us in advance).  Windows for Workgroups 3.11 allows us satisfactorily to run the Novell and Microsoft networks concurrently.

While a Netbeui protocol is sufficient within the Edinburgh environment, where we have routers that act as bridges between our LAN segments, TCP/IP is required for more general wide-area access.  Despite the messages from the installation procedure, it is possible to install Microsoft's TCP/IP  and the relevant drivers as well as Novell's ODI drivers, and Microsoft Technical Support service provide a very detailed explanation of how to do this.  However, this environment apparently does not support Novell's LAN-WorkPlace, which uses its own TCP/IP stack.  As Novell's LAN-WorkPlace is essential for other work carried out on the development machine, no further experiments have been attempted to get ODBC to operate over TCP/IP during the development phase of the project.

Following the completion of the software, which connected to the Sequent WinServer satisfactorily over Netbeui on the development machine, Microsoft's TCP/IP has been installed on a Research Machines Centra V486 machine.  Despite the laying on of hands by those with an understanding of such matters, we were unable to establish a successful connection to our Sequent Winserver.  The suspicion was  that the Sequent is not accepting incoming netbios requests over TCP/IP.  However, subsequent reinspection of the invaluable Xeroxed copy of the table from the Windows NT Resource Kit manual [Reference 5] suggests that the problem may be just that we just don't have the relevant client-side libraries available in NTAS version 3.10.  We are hoping to obtain these but until that problem is resolved, no assessment of the performance of the application software over TCP/IP can be made.

We have also been recently informed by Microsoft that had we had version 4.21 of SQL-Server, released late January, then the required libries, including those for using TCP/IP with sockets, would have been automatically supplied.

Reporting, documentation and evaluation

As previously mentioned, the project is only to produce a demonstrator and little system documentation has been produced.

In a normal 4GL development environment, it would be expected that much of the application's documentation could be contained within the application environment's data dictionary.  This capability is not realistically available with Access.  The lack of any significant data dictionary or impact analysis capabilities in the Access development environment has been a very considerable handicap in the application's development. The capabilities provided by the Access Database Analyzer are significantly better than nothing but hardly adequate.

# Project Postscript

The difficulties with TCP/IP occurred very late in the project and as they were totally unexpected, there was insufficient time to recover from them before the production of this report.  We anticipate upgrading our versions of NTAS and SQL-Server.  When this is done. hopefully effective communication via TCP/IP to the dummy and live Census databases will become available and users can experiment with the demonstrator as anticipated.

Mean while, to enable the demonstrator application to be inspected, we decided to produce for distribution at the workshop an odbc emmulation version using Access databases rather than remote SQL-Server databases; the idea being that the application and the (dummy) Census data would be loadable locally onto a user's PC.  We were very pleasantly at the ease with which we achieved this.

On the data side, the task involved creating an Access database emulating  the function of the Control database and two other Access databases performing the function of Census data databases.  These databases were populated trivially by Importing the tables from the relevant SQL-Server databases.

Obviously it would have been inpractical to copy large volumes of (dummy) Census data for installation on user's PCs so we just copied a few selected tables; just enough to be useful to investigate the application.

Converting the application from interacting with remote  SQL-Server databases to interacting with local Access databases also was trivial (indeed, Microsoft claimed to have an application that will do this conversion - though we don't believe it is generally possible).  The required changes are simply to:

i.	Alter any paths used in any TransferDatabase Actions.

ii.	Alter values referencing  the TableType field returned by the ListTables Method.

iii.	Remove any automatic SendKey responses set up for TransferDatabase Actions (these are used to remove the need to constantly enter null passwords when accessing SQL-Server data which is accessible using the log-in id Guest).

In addition we added a mapping table to allow the Access databases to be stored in user-specified locations, rather than 'hard-coding' the paths in the application and modified slightly some of the explanatory text displayed on some of the forms.  All together, effecting the revision took less than a day.

The odbc version of the application and the emulator version are both available on the disks distributed at the Workshop and from the information server described in the section Release Details below.

# Conclusions

Executive Summary

·	The majority of the significant conclusions are detailed, slightly for formally, in the Executive Summary at the front of this document.

Product versions and product maturity

·	Perhaps we were a little premature in undertaking this project given the claimed that many of the difficulties we encountered would simply not have materialised had we been using the versions of the Access, NT Advanced Server and SQL-Server  available today.  Possibly we were a little naive in not recognising the rapid developments in products in this area and should have paid more attention to installing new versions immediately they became available.

Development of the demonstrator application

·	We have not had the opportunity to try porting the application to Access version 2 but are not expecting any difficulties in doing so.

·	We found the learning overhead of Access 1.1 considerable; it will be interesting to investigate Access version 2.  We understand that there are numerous new Wizards to aid the novice with forms etc. but that was not where we had difficulties.  Our problems stemmed mainly from the richness, variety and idiosyncrasies of Access Basic and its documentation.  It will be interesting to see what Access version 2 (in the supplementary Access Basic documentation) does about this.

·	In Access version 2 we understand from the beta release that we had that the Access Basic manual will not be distributed with the base product.  Unless the macro language is significantly more powerful than that provided in version 1.1 then the absence of Access Basic we believe will severely restrict the type and appearance of applications that can be built.

·	We commented on the idiosyncratic peculiarities in Microsoft's implementation of SQL within Access version 1.1.  Given the existence of an international SQL standard which has been adopted as or is identical to corresponding national SQL standards in many countries, it is difficult to understand the rationale for such peculiarities.

·	We commented on the difficulty in organising the code in the application.  Again perhaps we were a little naive here in assuming that our past experience with other products was sufficient.  As it turned out, we generally grouped procedures and subroutines associated with menu groups or with forms into modules named after the form or menu group.  This worked but we are not certain whether some other organisation would have been better.

·	Not being able to easily search macros for references to other macros or to functions made tracking cross-references difficult.

·	Being of the generation that still has a use for paper we found the inability to print the properties of forms or the instructions within a macro, other than going through the Analyzer, tiresome.  While modules can be printed, identifying procedures within the printed output is not particularly easy.  The solution we used was to  insert distinctive comments at the start of procedures to separate then when printed.

·	The above comments are unfortunately all negative.  On the positive side, Access generally worked well and for anyone prepared to devote the effort to master it will prove a very powerful database and application development tool.

SQL Server

·	We can only reiterate how amazed we were at the ease with which we established and maintained a database service using this product.

ODBC

·	We were impressed by the general capabilities provided through Access and ODBC and we would expect the performance to generally improve over time.

·	The capabilities provided by Access to transparently join tables on different servers, while at times useful, obviously must be used warily.  Perhaps there is an opportunity for Microsoft (or someone else) to produce a developer's aid to estimate the cost of such joins, much along the lines of the query execution plans available in many other sophisticated database products.

·	We expect that Access together with ODBC to be a likely combination for providing front ends to "corporate" databases such as the developing Management Information Systems currently mushrooming in universities.

·	The server transparency offered to Access by ODBC provides a good mechanism to avoid being locked into one vendor's DBMS.

·	We commented that in some circumstances, ODBC could possibly be exploited better without involving Access.  We believe that such a capability to pass through commands direct to the server (possibly via the invocation of database procedures) may be present in Access version 2.

Communications Infrastructure

·	The difficulties we had with communications were almost certainly caused by our non-standard set-up (the requirement to support Novell's NetWare as well as Microsoft's products) and components missing because they were not present in the software versions we were using; hopefully users with standard installations will have fewer problems.  However, we are concerned that we had such trouble and that once in trouble all it seems possible to do is to dig yourself in deeper!

·	The lack of support for and the inability to coexist with Novell's LAN WorkPlace also concerns us.  In our environment it is very commonly used.  We note that other odbc drivers, such as that provided by INGRES can utilise the TCP/IP services provided by LAN WorkPlace.

And Finally

·	Despite not getting access to the Census data over TCP/IP completed in time for inclusion in this report, we generally believe that the demonstrator was a success; we certainly learnt a lot from the experience.

·	We hope that the availability of the detailed level of information provided by this report helps reduce the effort expended by others in implementing similar types of application.

# Acknowledgements

Acknowledgements are due to Gordon Smart of Sequent and to Keith Burns and Tom Honeybone of Microsoft for their technical support to the project. Thanks are also due to Dr Donald Morse of EUCS for his help with general Census matters and with SASPAC in particular.

The European Microsoft Windows NT Academic Centre (EMWAC) has been set up to support and act as a focus for Windows NT within academia. It is sponsored by Datalink Computers, Digital, Microsoft, Research Machines, Sequent and the University of Edinburgh. This report forms part of the programme of EMWAC.

# Release Details

Copies of this report and associated software, installation details and other files referred to in this report may be obtained via anonymous ftp from EMWAC.ed.ac.uk in the EMWAC/Workshops directory.

# References

[1]	SASPAC User Reference Manual, Part 1, CST 450, April 1992 Available from Manchester Computing Centre.

[2]	SASPAC User Reference Manual, Part 2, CST 450, April 1992 Available from Manchester Computing Centre.

[3]	Access Companion Disk, available from Microsoft

[4]	SASPAC application system - described in [1]

[5]	Windows NT Resource Kit manual

[6]	93-94 Workplan for EMWAC, July 1993.

[7]	Microsoft JET Database Engine ODBC Connectivity White Paper, July 19, 1993.

[8]	Microsoft Access, Microsoft FoxPro, and Microsoft ODBC: The Microsoft Desktop Database backgrounder Nov 1992, Part No. 1192 098-36129.

[9]	Microsoft Access Language Reference manual Part No. 1192 098-36129.

# Appendix 1

Source Files Available on Floppy Disks

The 2 floppy disks accompanying this report contain files relating to the EMWAC database project.

There are two separate demonstrator applications distributed on these disks.

1	odbc version

The odbc version communicates with a remote server and requires odbc and operational communications.  All the files relating to the odbc version of the demonstrator are contained on disk 1.

2.	emulator  version

The emulator version emulates communication with a remote server using separate Access databases (3 additional Access databases).  The files relating to the emulator version of the demonstrator are spread over the two disks.  All 4 Access databases need to be loaded for the emulator demonstrator to work fully.

All read-me files have extension .txt and are plain ascii text files.

All Access databases are compressed using pkzip.  They must be decompressed using pkunzip before being used.  pkunzip is available as shareware from PKWARE Inc.

Installation instructions for the odbc and emulator versions of the demonstrator are in the directories odbc.ver and msacc.ver respectively.  Likewise, brief instructions for using the applications are also contained in the directories odbc.ver and msacc.ver

Disk 1 contains the following files:

copyrite.txt	Copyright notice.

disclaim.txt	General disclaimer notice.

readme.txt	This annex.

msacc.ver	Directory containing files relating to the 'server emulation' (Access only) version of the application.  It contains:

accc91pr.zip	Compressed Access database containing the 'server emulation' version of the application.

c91cntrl.zip	Compressed Access database emulating server control database.

c91dum1.zip	Compressed Access database emulating server Census database 1.

readme1.txt	Installation instructions for the emulator version of the demonstrator.

readme2.txt	Instructions for using the application.

odbc.ver	Directory containing files relating to the odbc version of application.  Contains:

odbcc91pr.zip	containing the odbc version of the application.

readme1.txt	Installation instructions for the odbc version of the demonstrator.

readme2.txt	Instructions for using the application.

Disk 2 contains the following files:

copyrite.txt	Copyright notice (same as disk 1).

disclaim.txt	General disclaimer notice (same as disk 1).

readme.txt	This file (same as disk 1).

msacc.ver	Directory containing files relating to the emulator version of the application.  Contains:

c91dum2.zip	Compressed Access database emulating server Census database 2.

odbc.ver	Directory containing files relating to the   odbc version of application (empty).

# Appendix 2

Glossary of Special Terms

Access Database	A file whose internal format is implementor defined containing Access tables, macros, form definitions and macros that comprise an application, together with data associated with the application.

Access Macro	A named list of actions specified using the Access macro language

Access Module	A named collection of Procedures, Subroutines and Definitions written in the Access Basic language.

Access Procedure	A named procedure written in the Access Basic language.  A procedure returns a result

Access Subroutine	A named subroutine written in the Access Basic language.  A subroutine performs an action but does not return a result

Access Table	A relational table that can be manipulated within an Access environment

Attached table	A relational table in a Access environment that physically resides in a different server environment

API	Application Programming Interface; a definition of the call specifications of a library of routines providing (typically) some specialised service, such as, for example, graphics or mathematics.

Button	Typically an object on a screen display that can be pushed (i.e. clicked by the mouse) to initiate some action.

CLI	Acronym for Call Level Interface; a standard interface by which application programs can interact with SQL databases by means of pre-defined procedure calls.

Client environment	The environment containing the agent that initiates and controls a dialogue with a server

<exists predicate>	An SQL language construct used to test the existence of a row in a table.

Filter	A mechanism used to reduce the number of rows returned by a query.

Netbeui	A communications protocol, generally restricted to communication over a local area network.

NTAS	NT Advanced Server

ODBC	Open DataBase Connectivity; The mechanism by which a client agent, such as an Access application can retrieve and manipulate information on a remote database server.

OnOpen Property	The property of an Access form that specifies the action to be taken when the form is opened.

Output Area	A level of aggregation used for Census data in Scotland.  Generally corresponds to the geographic area defined by a collection of households within a postcode unit

PERL	A programming language optimised for scanning arbitrary text files, extracting information from them and printing reports on them.

Postcode Sector	A level of aggregation used for Census data in Scotland.  Corresponds to the geographic area denoted by the Outward postcode together with the 1st digit of the Inward postcode

Postcode Unit	The area defined by a full postcode.

Query (Access)	See View (SQL)

RowSource Property	The property of an Access form or a List Box (on a form) that specifies the source of the data to be displayed in the form or list box.

SASPAC	A package developed to report on Census data.

Server environment	The environment that responds to requests in a dialogue initiated by a client

SQL Object Manager	A component of Microsoft's SQL Server database system

SQL Property	The property of an Access Query  that contains the SQL statement that defines the data returned by the query.

SQL statement	A database language statement written in the database language SQL.

<subquery>	An SQL language construct used with SQL language statements to define a derived table

Table	1. a statistical table, as described in [Reference 2]

2. a relational database table

Trigger	A collection of SQL statements that are automatically actioned when some prescribed event occurs.

TCP/IP	A communications protocol allowing communication over a wide area network.

View (SQL)	A virtual table derived from one or more other relational tables.  The Access term for a view is a Query.